## Slide 1
DISCOVER . LEARN . EMPOWER
INSTITUTE: CHANDIGARH UNIVERSITY
DEPARTMENT: UIC
MCA
SOFTWARE TESTING
24CAH-654

## Slide 2: SOFTWARE TESTING
Unit -3
Test Management using JIRA

## Slide 3: Different types reports (Agile, Issue Analysis, Forecast & Management, etc.),
In Jira, you can generate various types of reports to gain insights into different aspects of your projects. The available reports cover Agile methodologies, issue analysis, forecasting, and general project management. Here's an overview of different types of reports in Jira:
Agile Reports:
Burndown Chart:
  Shows the progress of work over time, helping teams track completed work versus the work remaining.
Burnup Chart:
  Visualizes the work completed over time, providing a clear picture of the progress made towards a project's goals.

## Slide 4
3. Velocity Chart:
  Illustrates the amount of work a team can complete in a given iteration or sprint, helping with future planning.
4. Cumulative Flow Diagram (CFD):
  Displays how issues move through various stages of a workflow over time, offering insights into workflow efficiency.
5. Sprint Report:
  Summarizes the progress of a sprint, showing completed and remaining work, as well as issues that didn't meet the sprint goal.
6. Release Burndown:
  Tracks the completion of work in a version or release, helping teams monitor progress toward a release goal.

## Slide 5
Issue Analysis Reports:
Created vs. Resolved Chart:
  Illustrates the number of issues created versus the number resolved over a specified period, aiding in identifying trends.
Resolution Time Chart:
  Displays the time taken to resolve issues, providing insights into issue resolution efficiency.
Workload Pie Chart:
  Breaks down the workload among team members or other criteria, helping balance work distribution.

## Slide 6
Forecast & Management Reports:
Control Chart:
  Depicts the cycle time of work items, highlighting the variation in the time taken to complete tasks.
Epic Report:
  Offers an overview of progress on epics, showing the completion status of associated stories.
Version Report:
  Summarizes the progress of issues within a version, helping with release planning.
Cumulative Flow Diagram (CFD):
  While commonly associated with Agile, CFDs can also be used for general project management to visualize workflow efficiency.

## Slide 7
Time Tracking Reports:
Time Tracking Report:
  Displays the total time spent on an issue, helping teams track and manage time effectively.
Tempo Timesheets:
  If using the Tempo plugin, provides detailed reports on time tracking, including timesheet views.

## Slide 8
THANK YOU